**2024/2029 One-and-Six General Work Plan Information**

**Completed Projects:**

1. **C-23 (146): District 1, Bartlett Rd.** 1.0 miles completed.

Scope of work - Restored ditches, restored fore slope, Grading, and Placed surface gravel, Completed in October of 2023.

1. **C-23 (156): District 1, Stockade Rd.** 1.0 miles completed.

Scope of work- Restored ditches, restored fore slope, Grading and Placed surface gravel, Completed in September of 2022.

1. **C-23 (157): District 1, East Dakota Jct. Rd.** 2.0 miles completed.

Scope of work- Restored ditches, restored fore slope, Grading and Placed surface gravel, completed September of 2023.

1. **C-23 (158): District 1, Schommer Rd.** 0.2 miles completed 2023.

Scope of work- Restored ditches, restored fore slope, Grading and Placed surface gravel, Completed in September of 2022.

1. **C-23 (138): District 3, Ferguson Rd.,** 0.4 miles completed 2023.

Scope of work- Restored ditches, restored fore slope, grading, and placed surface gravel. Completed October 2023.

**One Year Projects:**

**District 1:** total amount of miles to complete in 2024 will be 8.5 miles of road. Davenport Rd. will be the primary focus to start, then we will focus on Table, and then Hughbanks.

1. **C-23 (150): District 1, Hughbanks Rd.** – 4.0 miles, carried over from the 2022 One Year Plan
2. **C-23 (151A): District 1, Table Rd.** – 1.0 miles, existing work plan
3. **C-23 (151B): District 1, Table Rd.** – 1.5 miles, existing work plan
4. **C-23 (160): District 1, Davenport Rd. –** 2.0 miles, new work plan

**District 2:** total amount of miles to complete in 2024 will be 9.0 miles of road. This project is a continuation, as only 1 mile of this project was completed from the 2022 1-year plan, and it is the only project planned for district 2 due to the amount of work required to complete the project.

1. **C-23 (149): District 2, Table Center Rd.** 9.0 miles, carried over from the 2022/2023 One Year Plan

**District 3:** total amount of miles to complete in 2024 will be 10.6 miles of road. Squaw Creek Rd. will be the initial focus. Next, we will focus on Crow Butte Rd. to complete the project that was started in 2022. Then we will determine which of the next projects we will work on due to the weather conditions at that time.

1. **C-23 (148): District 3,** **Crow Butte Rd.** 0.6 miles, carried over from the 2023 One Year Plan
2. **C-23 (112): District 3,** **Squaw Creek Rd.** 2.0 miles, carried over from the 2023 One Year Plan
3. **C-23 (111): District 3,** **N. Whitney Lake Rd.** 5.0 miles, carried over from the 2023 One Year Plan
4. **C-23 (154): District 3,** **Four Mile Rd.** 1.0 miles, carried over the 2023 One Year Plan
5. **C-23 (155): District 3, Breakneck Rd.** 1.5 miles, carried over the 2023 One Year Plan
6. **C-23 (136): District 3, Bergfield Rd.** 0.5 miles, carried over the 2023 One Year Plan

**Six Year Projects:**

1. **C-23 (124) Beaver Valley Rd. –** 3.5 miles in District 1
2. **C-23 (144) Deadhorse Rd. –** 6.0 miles in District2
3. **C-23 (104) West Ash Creek Rd.** – 2.0 miles in District 3
4. **C-23 (119) Lembke Rd.** – 1.3 miles in District 2
5. **C-23 (117) Hartman Rd.** – 2.4 miles in District 3
6. **C-23 (131) Arner Rd.** – 2.0 miles in District 3
7. **C-23 (127A) Stewart Rd.** (Hauling) – in District 1
8. **C-23 (127B) Stewart Rd.** (Place) – 1.4 miles District 1
9. **C-23 (129) Table Center Rd.** (Paving Project) – 1.8 miles in District 2
10. **C-23 (130) Pinney Rd.** – 1.0 miles in District 3
11. **C-23 (152) Egan Rd.** – 3.5 miles in District 1
12. **C-23 (145) Grantham Rd.** (CMP Project) – 0.1 miles in District 2
13. **C-23 (141) Table Rd.** – 2.6 miles in District 2
14. **C-23 (142) Squaw Creek Rd.** – 2.8 miles in District 3
15. **C-23 (143) Squaw Creek Rd.** – 2.8 miles in District 3
16. **C-23 (153) Cottonwood School Rd.** – 7.0 miles in District 2
17. **C-23 (159A) County Road #50** – 0.7 miles in District 2
18. **C-23 (159B) County Road #50** – CMP installation in District 2
19. **C-23 (161) Alpha Road** – 0.7 Miles in District 1

All road projects included in the 2029 Six Year Road Plan are being carried over from the 2028 Six Year Road Plan except for the additions of **County Rd. #50 in District 2**, and **Alpha Rd. in District 1**, which are new work plans.